School of Computing

SRM IST, Kattankulathur – 603 203

Course Code: 21CSC303J – Software Engineering and Project Management

| Experiment No. | 11 |
| --- | --- |
| Title of Experiment | To conduct an interim review of Sprint 2 by evaluating committed user stories, validating design and coding approaches, preparing test cases from acceptance criteria, and monitoring sprint progress using the MS Planner Agile board. |
| Project Name | Personal Finance Tracker |
| Team Members and Roles | Rishav Kumar Singh – Product Owner (RA2311003010590) Bhupen Pradhan – Scrum Master (RA2311003010606) Arin Tholia – Developer (RA2311003010613) |
| Date of Experiment | 30.03.2026 – 03.04.2026 |

Mark Split Up

| S.No | Description | Maximum Mark (10) | Mark Obtained |
| --- | --- | --- | --- |
| 1 | Implementation of Sprint 2 user stories | 4 |  |
| 2 | Alignment with acceptance criteria | 2 |  |
| 3 | Testing and validation of features | 2 |  |
| 4 | Agile board updates & task movement | 2 |  |
| Total |  | 10 |  |

1. Aim

To conduct an interim review of Sprint 2 for the Personal Finance Tracker application by evaluating committed user stories, validating the design and coding approaches, preparing test cases derived from acceptance criteria, and monitoring sprint progress through the MS Planner Agile board.

2. Objectives

- Implement committed Sprint 2 user stories for group expense management.

- Apply design and development practices consistent with Sprint 1 architecture.

- Validate functionality using test cases derived from acceptance criteria.

- Track sprint progress using the MS Planner Agile board.

3. Tools and Technologies Used

| Layer | Technology / Tool | Purpose |
| --- | --- | --- |
| Frontend | React 18 + Vite | SPA framework and fast development build tool |
| Styling | Tailwind CSS | Utility-first responsive UI styling |
| Routing | React Router DOM v6 | Client-side routing and protected routes |
| Backend | Node.js + Express.js | REST API server |
| Database | MongoDB + Mongoose | Document store with schema enforcement |
| Auth | JWT + bcryptjs | Token-based authentication and password hashing |
| Validation | express-validator | Request body and parameter validation |
| Agile Board | MS Planner | Sprint task tracking and Agile workflow |

4. Sprint 2 – Committed User Stories

The following user stories were committed for Sprint 2 and were evaluated during this interim review:

| US ID | Story Title | User Story | Acceptance Criteria (Key) | Status |
| --- | --- | --- | --- | --- |
| US-09 | Create Group | As a user, I want to create an expense group with a name and base currency so that I can track shared expenses with friends or family. | Group name is required; base currency defaults to INR; creator becomes admin; group appears in My Groups list. | Done |
| US-10 | Add Members to Group | As a group admin, I want to add members to my group by name and email so that we can split expenses together. | Email validation required; duplicate members not allowed; members notified on addition; member count updates. | Done |
| US-11 | Create Shared Expense | As a group member, I want to add a shared expense with split options (equal, unequal, percentage, or shares) so that the cost is divided among members. | Title and amount required; split totals must equal expense amount; payer is auto-set; splits saved per member. | Done |
| US-12 | View Group Balances | As a group member, I want to see who owes whom and how much so that I can understand the financial state of the group. | Balances calculated correctly per member; positive (owed to user) and negative (user owes) values shown. | Done |
| US-13 | Settle Up Suggestions | As a group member, I want to see optimised settle-up suggestions so that I can clear balances with the least number of payments. | Suggestions minimise transaction count; only non-zero balances included; amounts match group balances. | Done |
| US-14 | Record Settlement Payment | As a member, I want to record a payment made towards a settlement so that balances are updated accordingly. | Amount must be positive; settlement status updates (pending, partially_settled, settled); balances recompute. | Done |
| US-15 | Shared Expense History & CSV Export | As a user, I want to view my shared expense history across groups and export it as CSV so that I can keep my own records. | History sorted by date; filterable by group; CSV downloads with all visible expense rows. | Done |
| US-16 | Recurring Expense Rules | As a user, I want to create recurring expense rules for regular shared expenses (e.g., monthly rent) so that they are auto-generated each cycle. | Frequency configurable (monthly/weekly); next run date computed; manual run also supported. | Done |
| US-17 | Expense Templates | As a user, I want to save frequently used expense configurations as templates so that I can quickly add similar expenses later. | Template name and split type required; can be applied while creating a shared expense. | Done |
| US-18 | Notifications | As a user, I want to receive notifications about group activity (new expenses, settlements, member additions) so that I stay informed. | Notifications listed per user; mark-as-read supported; unread count shown in TopHeader. | Done |

5. Design and Coding Approach

5.1 Architecture Continuity from Sprint 1

Sprint 2 builds on the Sprint 1 architecture without changes to the underlying tech stack. The same React + Express + MongoDB pattern was retained, ensuring consistency across the application. New features were added as additional pages, services, and Mongoose models without disrupting existing modules.

5.2 Frontend Design Approach

- Page-Level Components: GroupsPage, GroupDetailsPage, SettlementsPage, and SharedExpenseHistoryPage were added as new pages under the protected routes.

- Service Layer: A dedicated groupService.js module was added to encapsulate all group-related API calls — keeping HTTP concerns away from React components.

- Form Handling: Shared expense forms support four split types (equal, unequal, percentage, shares) using a switchable input layout based on the selected mode.

- Real-Time Updates: After creating an expense or recording a settlement, balances and history views are re-fetched to ensure consistent UI state.

- Reuse: The CSV export utility built in Sprint 1 was reused for shared expense history without modification.

5.3 Backend Design Approach

- Route Organisation: All Sprint 2 endpoints were grouped under /api/groups with sub-paths for members, expenses, balances, settlements, history, and notifications.

- Controller Modularity: groupController.js exposes 29 handler functions, each focused on a single responsibility.

- Finance Utility: A dedicated groupFinance.js utility computes per-member balances and runs a greedy algorithm to produce minimum-transaction settle-up suggestions.

- Schemas: New Mongoose models — Group, GroupExpense, GroupSettlement, GroupActivity, RecurringExpenseRule, ExpenseTemplate, Notification — were created to support Sprint 2 features.

- Validation: express-validator was used to enforce required fields, value ranges, and split-type enumerations on every Sprint 2 endpoint.

6. Test Cases Derived from Acceptance Criteria

Twenty-two manual test cases were prepared from the acceptance criteria of Sprint 2 user stories. Each test case maps to a specific user story and was executed against the running application.

| TC# | US | Scenario | Input / Steps | Expected Result | Result | Status |
| --- | --- | --- | --- | --- | --- | --- |
| TC-01 | US-09 | Create a new group | Name: Roommates, Base Currency: INR → Submit | Group created; user listed as admin; group visible in My Groups | As expected | Pass |
| TC-02 | US-09 | Empty group name validation | Submit with blank name field | Validation error: Group name is required | As expected | Pass |
| TC-03 | US-10 | Add member to group | Add member with name and valid email | Member added; group member count increases by one | As expected | Pass |
| TC-04 | US-10 | Duplicate member rejection | Add same email a second time | Validation error: Duplicate member not allowed | As expected | Pass |
| TC-05 | US-11 | Equal split shared expense | Title: Pizza, Amount: 1200, Split: Equal, 4 members | Each member assigned a share of 300; expense saved | As expected | Pass |
| TC-06 | US-11 | Unequal split with totals matching | Amount: 1000; member1: 600, member2: 400 | Splits accepted; expense saved successfully | As expected | Pass |
| TC-07 | US-11 | Unequal split with mismatched totals | Amount: 1000; splits sum to 900 | Error: Split total does not match expense amount | As expected | Pass |
| TC-08 | US-11 | Percentage split | Amount: 2000; 50%/30%/20% across 3 members | Splits computed as 1000/600/400; saved | As expected | Pass |
| TC-09 | US-12 | View group balances | Open group balances tab | Each member balance shown; sum of all balances equals zero | As expected | Pass |
| TC-10 | US-13 | Settle-up suggestions | Open Settle Up Suggestions tab on a group | Minimum transactions suggested to clear balances | As expected | Pass |
| TC-11 | US-14 | Record settlement payment (full) | Record full amount towards a pending settlement | Settlement status updates to "settled"; balance becomes zero | As expected | Pass |
| TC-12 | US-14 | Record partial settlement payment | Record half the amount of a pending settlement | Status updates to "partially_settled"; remaining balance shown | As expected | Pass |
| TC-13 | US-14 | Negative payment validation | Enter amount: -100 | Validation error: Amount must be a positive number | As expected | Pass |
| TC-14 | US-15 | View shared expense history | Open Shared History page | All shared expenses across user groups listed in date order | As expected | Pass |
| TC-15 | US-15 | Export shared history as CSV | Click Export CSV | CSV file downloads with all visible shared expense rows | As expected | Pass |
| TC-16 | US-16 | Create recurring rule | Title: Monthly Rent, Amount: 12000, Frequency: monthly | Rule saved; next-run date set 1 month ahead | As expected | Pass |
| TC-17 | US-16 | Run recurring rules manually | Click Run Now button on recurring rules page | Recurring expenses created in respective groups; next-run advances | As expected | Pass |
| TC-18 | US-17 | Save expense template | Save current expense form as template named Lunch Outing | Template appears in Templates list; can be re-applied later | As expected | Pass |
| TC-19 | US-17 | Apply expense template | Open Add Shared Expense, select template Lunch Outing | Form auto-fills with template values | As expected | Pass |
| TC-20 | US-18 | View notifications | Open notifications dropdown in header | Unread notifications listed with counter badge | As expected | Pass |
| TC-21 | US-18 | Mark notification as read | Click on a notification | Notification marked read; unread counter decreases by one | As expected | Pass |
| TC-22 | US-12 | Balance updates after expense addition | Add a new shared expense; reopen balances tab | Each affected member balance updated correctly | As expected | Pass |

7. Sprint 2 Progress on MS Planner Agile Board

7.1 Sprint Goal

Implement core group expense management features: group creation and membership, shared expense logging with multiple split types, balance tracking, settle-up suggestions, settlement payments, recurring rules, expense templates, and activity notifications.

7.2 Task Progress Summary

| US | Task Description | Assigned To | To Do | In Progress | Done |
| --- | --- | --- | --- | --- | --- |
| US-09 | Build Group model and POST /groups endpoint | Developer |  |  | Done |
| US-09 | Build GroupsPage UI with Create Group form | Developer |  |  | Done |
| US-10 | Implement /groups/:id/members endpoint | Developer |  |  | Done |
| US-10 | Build Add Member modal in Group Details page | Developer |  |  | Done |
| US-11 | Create GroupExpense model with split schemas | Developer |  |  | Done |
| US-11 | Build Shared Expense form with split type toggle | Developer |  |  | Done |
| US-12 | Implement balance calculation utility (groupFinance.js) | Developer |  |  | Done |
| US-12 | Build Group Balances tab with member balances | Developer |  |  | Done |
| US-13 | Implement settle-up suggestion algorithm | Developer |  |  | Done |
| US-13 | Build SettlementsPage with suggestions UI | Developer |  |  | Done |
| US-14 | Build settlement payment endpoint and status logic | Developer |  |  | Done |
| US-15 | Implement /groups/history and CSV export endpoints | Developer |  |  | Done |
| US-15 | Build SharedExpenseHistoryPage with filters | Developer |  |  | Done |
| US-16 | Build RecurringExpenseRule model and endpoints | Developer |  |  | Done |
| US-17 | Build ExpenseTemplate model and endpoints | Developer |  |  | Done |
| US-18 | Build Notification model and notification feed UI | Developer |  |  | Done |

8. MS Planner Agile Board – Screenshots

Note: Paste the actual MS Planner screenshots below. Recommended screenshots:

- Sprint 2 board with all four buckets visible (To Do, In Progress, Testing, Done)

- User stories listed as task cards on the board

- Task movement evidence — tasks moved from In Progress to Done

- Labels and priority tags assigned to each task

[Screenshot 1: MS Planner – Sprint 2 Full Agile Board – Paste here]

[Screenshot 2: MS Planner – Tasks moved to Done bucket – Paste here]

9. Outcomes

- All 10 Sprint 2 user stories were implemented and validated against acceptance criteria.

- Group creation, membership, and shared expenses with four split types are fully functional.

- Balance tracking and settle-up suggestions provide accurate, optimised settlement plans.

- Settlement payments support full and partial settlement with correct status transitions.

- Shared expense history with CSV export, recurring rules, expense templates, and notifications are working as designed.

- All 22 manual test cases were executed and passed.

- Sprint progress was tracked on the MS Planner Agile board with all tasks moved to Done.

10. Conclusion

The Week 11 interim review of Sprint 2 confirms that the Personal Finance Tracker project is on track. All committed user stories were implemented using the same React + Node.js + MongoDB stack as Sprint 1, ensuring architectural consistency. Test cases derived from acceptance criteria were executed successfully. The MS Planner Agile board accurately reflects Sprint 2 progress, with all tasks completed.