School of Computing

SRM IST, Kattankulathur – 603 203

Course Code: 21CSC303J – Software Engineering and Project Management

| Experiment No. | 14 |
| --- | --- |
| Title of Experiment | To conduct a comprehensive Sprint Review and Retrospective by evaluating implemented features, validating architectural and functional outcomes, assessing test coverage, and identifying areas for continuous improvement. |
| Project Name | Personal Finance Tracker |
| Team Members and Roles | Rishav Kumar Singh – Product Owner (RA2311003010590) Bhupen Pradhan – Scrum Master (RA2311003010606) Arin Tholia – Developer (RA2311003010613) |
| Date of Experiment | 20.04.2026 – 24.04.2026 |

Mark Split Up

| S.No | Description | Maximum Mark (10) | Mark Obtained |
| --- | --- | --- | --- |
| 1 | Sprint demo & feature completion | 3 |  |
| 2 | Committed vs completed analysis | 2 |  |
| 3 | Quality of architecture & functional documents | 2 |  |
| 4 | Test case documentation & results | 3 |  |
| Total |  | 10 |  |

1. Aim

To conduct the Sprint 2 Review and Retrospective for the Personal Finance Tracker project by demonstrating implemented features, comparing committed versus completed user stories, reviewing the architecture and functional documents, executing test cases against acceptance criteria, and reflecting on the sprint to identify areas of improvement.

2. Objectives

- Demonstrate all Sprint 2 implemented features through a sprint demo.

- Compare committed user stories against completed user stories.

- Review and present the architecture and functional specification documents.

- Execute and document test cases derived from acceptance criteria.

- Conduct a sprint retrospective to reflect on the sprint and plan improvements.

3. Sprint Demo – Features Demonstrated

The following features were demonstrated as part of the Sprint 2 demo:

3.1 Group Management

- Creating a Group: A new group named "Roommates" with INR base currency was created. The creator was set as admin and the group appeared in the My Groups list.

- Adding Members: Three members were invited by name and email through the Add Member modal. The member list updated immediately.

3.2 Shared Expense Management

- Equal Split: A shared expense titled "Pizza" of Rs. 1,200 was added with an equal split across 4 members. Each member was assigned a share of Rs. 300.

- Unequal Split: A grocery expense of Rs. 1,000 was split unequally between two members (Rs. 600 / Rs. 400). The system validated that splits totalled the expense amount.

- Percentage Split: A movie outing of Rs. 2,000 was split 50%/30%/20% across three members. The system computed shares as Rs. 1,000 / Rs. 600 / Rs. 400.

3.3 Balances and Settle-Up

- Group Balances: The Balances tab correctly showed how much each member owed or was owed, with balances summing to zero across the group.

- Settle-Up Suggestions: The Settle Up Suggestions tab proposed the minimum number of payments needed to clear all balances.

- Recording Payments: A payment of Rs. 300 was recorded against a pending settlement of Rs. 600. The status updated to "partially_settled" and balances were recomputed.

3.4 Shared History, Recurring Rules, Templates and Notifications

- Shared Expense History: The user's full shared expense history was displayed across groups and exported as a CSV file successfully.

- Recurring Rule: A monthly rent rule of Rs. 12,000 was created with the next-run date set 1 month ahead. Manual run was also demonstrated.

- Expense Template: A "Lunch Outing" template was saved and applied during shared expense creation, auto-filling the form fields.

- Notifications: New group activity raised notifications visible in the header bell. Marking notifications as read decreased the unread counter.

4. Committed vs Completed Analysis

| US ID | User Story | Acceptance Criteria | Committed | Completed |
| --- | --- | --- | --- | --- |
| US-09 | Create Group | Group name is required; base currency defaults to INR; creator becomes admin; group appears in My Groups list. | Yes | Yes |
| US-10 | Add Members to Group | Email validation required; duplicate members not allowed; members notified on addition; member count updates. | Yes | Yes |
| US-11 | Create Shared Expense | Title and amount required; split totals must equal expense amount; payer is auto-set; splits saved per member. | Yes | Yes |
| US-12 | View Group Balances | Balances calculated correctly per member; positive (owed to user) and negative (user owes) values shown. | Yes | Yes |
| US-13 | Settle Up Suggestions | Suggestions minimise transaction count; only non-zero balances included; amounts match group balances. | Yes | Yes |
| US-14 | Record Settlement Payment | Amount must be positive; settlement status updates (pending, partially_settled, settled); balances recompute. | Yes | Yes |
| US-15 | Shared Expense History & CSV Export | History sorted by date; filterable by group; CSV downloads with all visible expense rows. | Yes | Yes |
| US-16 | Recurring Expense Rules | Frequency configurable (monthly/weekly); next run date computed; manual run also supported. | Yes | Yes |
| US-17 | Expense Templates | Template name and split type required; can be applied while creating a shared expense. | Yes | Yes |
| US-18 | Notifications | Notifications listed per user; mark-as-read supported; unread count shown in TopHeader. | Yes | Yes |

|  | Count | Percentage |
| --- | --- | --- |
| Total user stories committed | 10 | 100% |
| Total user stories completed | 10 | 100% |
| User stories partially done | 0 | 0% |
| User stories not started | 0 | 0% |

All 10 user stories committed for Sprint 2 were completed within the sprint duration. There were no incomplete or dropped stories.

5. Architecture Document

5.1 Architecture Overview

Sprint 2 retains the three-tier architecture established in Sprint 1: a React-based single-page application on the frontend, a Node.js/Express REST API on the backend, and MongoDB for persistent storage. Sprint 2 adds new pages, services, controllers, utilities, and Mongoose models specifically for group expense management while preserving the existing authentication and protected-route framework.

5.2 Sprint 2 Components Summary

| Layer / Module | Component / File | Responsibility |
| --- | --- | --- |
| Presentation | GroupsPage, GroupDetailsPage, SettlementsPage, SharedExpenseHistoryPage | Renders Sprint 2 UI for groups, settlements, and shared history |
| State | AuthContext, useModal, useDebounce | Manages auth state, modal lifecycle, and debounced search |
| Services | groupService.js, transactionService.js | Encapsulates all group-related and transaction REST calls |
| Backend Routes | /api/groups, /api/groups/:id/expenses, /api/groups/:id/settlements | Exposes group, expense, and settlement endpoints |
| Controllers | groupController.js (29 handlers) | Implements business logic for groups, expenses, settlements, drafts |
| Utilities | groupFinance.js | Computes balances and settle-up suggestions using minimum-transaction algorithm |
| Models | Group, GroupExpense, GroupSettlement, GroupActivity, RecurringExpenseRule, ExpenseTemplate, Notification, OfflineDraft | Mongoose schemas for Sprint 2 features |
| Auth | JWT (Bearer token) middleware | Protects all /api/groups routes; user identity attached to req.user |
| Validation | express-validator | Validates path params, body fields, and split totals |

5.3 Data Flow for Shared Expense Creation

- User opens the Add Shared Expense modal in GroupDetailsPage and submits the form.

- groupService.js sends a POST request to /api/groups/:id/expenses with the JWT in the Authorization header.

- Express auth middleware validates the JWT; express-validator validates the request body and split type.

- The controller persists the GroupExpense, creates a GroupActivity record, and queues notifications for affected members.

- The response is returned, the React state is updated, and the Balances tab reflects the new totals.

5.4 Database Models (Sprint 2)

- Group: Stores name, baseCurrency, members array, and admin reference.

- GroupExpense: Stores groupId, paidBy, title, amount, splitType, and per-member splits (amount, percent, or shares).

- GroupSettlement: Stores fromUserId, toUserId, amount, status (pending, partially_settled, settled), and payment history.

- GroupActivity: Logs significant events in a group (expense added, member added, settlement recorded).

- RecurringExpenseRule: Stores frequency, next-run date, and the template used when generating recurring expenses.

- ExpenseTemplate: Stores reusable expense configurations (title, amount, split type, members).

- Notification: Stores per-user notifications with type, message, and read state.

6. Functional Specification Document

6.1 Feature Overview

| US | Feature | Description | UI Entry Point |
| --- | --- | --- | --- |
| US-09 | Group Creation | A user creates an expense group with a name and base currency. The creator is set as admin and the group becomes the default workspace for shared expenses. | GroupsPage (/groups) |
| US-10 | Group Membership | Admin invites members by name and email. Members are linked by email; if a registered user matches, the userId is also stored. | GroupDetailsPage – Members tab |
| US-11 | Shared Expense Entry | Members log shared expenses with a chosen split type (equal, unequal, percentage, or shares). The system validates that splits total to the expense amount. | GroupDetailsPage – Add Expense modal |
| US-12 | Group Balances | For each member, the system calculates the net amount they owe or are owed across all expenses and settlements in the group. | GroupDetailsPage – Balances tab |
| US-13 | Settle-up Suggestions | The system suggests the minimum number of payments needed to clear all balances in the group, optimising who pays whom. | SettlementsPage (/settlements) |
| US-14 | Settlement Payments | A member records a payment towards a pending settlement. The status updates to partially_settled or settled based on the amount. | SettlementsPage – Record Payment |
| US-15 | Shared History & Export | A user views their full shared-expense history across groups and exports it as CSV for personal records. | SharedExpenseHistoryPage (/shared-history) |
| US-16 | Recurring Expense Rules | A recurring rule auto-generates a shared expense at a fixed frequency. The system tracks the next run date. | GroupDetailsPage – Recurring tab |
| US-17 | Expense Templates | A user saves a frequently-used expense configuration as a template and applies it later when creating a shared expense. | GroupDetailsPage – Templates |
| US-18 | Activity Notifications | The system notifies users about group activity such as new expenses, settlements, and member additions. Read state is tracked. | TopHeader notification bell |

6.2 API Endpoints

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| POST | /api/groups | Create a new group with name and base currency | Yes |
| GET | /api/groups | List all groups the user belongs to | Yes |
| GET | /api/groups/:id | Get group details, members, and recent activity | Yes |
| POST | /api/groups/:id/members | Add one or more members to a group | Yes |
| POST | /api/groups/:id/expenses | Create a shared expense in a group | Yes |
| GET | /api/groups/:id/expenses | List shared expenses for a group | Yes |
| POST | /api/groups/:id/expenses/:expenseId/comments | Add a comment or reaction to a shared expense | Yes |
| GET | /api/groups/:id/balances | Get current member balances for a group | Yes |
| POST | /api/groups/:id/settlements | Create a settlement record between two members | Yes |
| GET | /api/groups/:id/settlements | List settlements for a group | Yes |
| POST | /api/groups/:id/settlements/:sid/payments | Record a payment towards a settlement | Yes |
| GET | /api/groups/suggestions/settle-up | Get optimised settle-up suggestions | Yes |
| GET | /api/groups/history | Get shared expense history for the user | Yes |
| GET | /api/groups/export/csv | Export shared expense history as CSV | Yes |
| POST | /api/groups/recurring | Create a recurring expense rule | Yes |
| POST | /api/groups/templates | Save an expense template | Yes |
| GET | /api/groups/notifications | List user notifications | Yes |
| PATCH | /api/groups/notifications/:id/read | Mark a notification as read | Yes |

7. Test Case Documentation and Results

The following 22 manual test cases were derived directly from the acceptance criteria of each Sprint 2 user story. All test cases were executed and passed.

| TC# | US | Scenario | Input / Steps | Expected Result | Result | Status |
| --- | --- | --- | --- | --- | --- | --- |
| TC-01 | US-09 | Create a new group | Name: Roommates, Base Currency: INR → Submit | Group created; user listed as admin; group visible in My Groups | As expected | Pass |
| TC-02 | US-09 | Empty group name validation | Submit with blank name field | Validation error: Group name is required | As expected | Pass |
| TC-03 | US-10 | Add member to group | Add member with name and valid email | Member added; group member count increases by one | As expected | Pass |
| TC-04 | US-10 | Duplicate member rejection | Add same email a second time | Validation error: Duplicate member not allowed | As expected | Pass |
| TC-05 | US-11 | Equal split shared expense | Title: Pizza, Amount: 1200, Split: Equal, 4 members | Each member assigned a share of 300; expense saved | As expected | Pass |
| TC-06 | US-11 | Unequal split with totals matching | Amount: 1000; member1: 600, member2: 400 | Splits accepted; expense saved successfully | As expected | Pass |
| TC-07 | US-11 | Unequal split with mismatched totals | Amount: 1000; splits sum to 900 | Error: Split total does not match expense amount | As expected | Pass |
| TC-08 | US-11 | Percentage split | Amount: 2000; 50%/30%/20% across 3 members | Splits computed as 1000/600/400; saved | As expected | Pass |
| TC-09 | US-12 | View group balances | Open group balances tab | Each member balance shown; sum of all balances equals zero | As expected | Pass |
| TC-10 | US-13 | Settle-up suggestions | Open Settle Up Suggestions tab on a group | Minimum transactions suggested to clear balances | As expected | Pass |
| TC-11 | US-14 | Record settlement payment (full) | Record full amount towards a pending settlement | Settlement status updates to "settled"; balance becomes zero | As expected | Pass |
| TC-12 | US-14 | Record partial settlement payment | Record half the amount of a pending settlement | Status updates to "partially_settled"; remaining balance shown | As expected | Pass |
| TC-13 | US-14 | Negative payment validation | Enter amount: -100 | Validation error: Amount must be a positive number | As expected | Pass |
| TC-14 | US-15 | View shared expense history | Open Shared History page | All shared expenses across user groups listed in date order | As expected | Pass |
| TC-15 | US-15 | Export shared history as CSV | Click Export CSV | CSV file downloads with all visible shared expense rows | As expected | Pass |
| TC-16 | US-16 | Create recurring rule | Title: Monthly Rent, Amount: 12000, Frequency: monthly | Rule saved; next-run date set 1 month ahead | As expected | Pass |
| TC-17 | US-16 | Run recurring rules manually | Click Run Now button on recurring rules page | Recurring expenses created in respective groups; next-run advances | As expected | Pass |
| TC-18 | US-17 | Save expense template | Save current expense form as template named Lunch Outing | Template appears in Templates list; can be re-applied later | As expected | Pass |
| TC-19 | US-17 | Apply expense template | Open Add Shared Expense, select template Lunch Outing | Form auto-fills with template values | As expected | Pass |
| TC-20 | US-18 | View notifications | Open notifications dropdown in header | Unread notifications listed with counter badge | As expected | Pass |
| TC-21 | US-18 | Mark notification as read | Click on a notification | Notification marked read; unread counter decreases by one | As expected | Pass |
| TC-22 | US-12 | Balance updates after expense addition | Add a new shared expense; reopen balances tab | Each affected member balance updated correctly | As expected | Pass |

Test Execution Summary: Total Test Cases: 22 | Passed: 22 | Failed: 0 | Pass Rate: 100%

8. Sprint Retrospective

The Sprint 2 retrospective was conducted at the end of the sprint. All team members participated. The discussion was structured around three key questions: what went well, what did not go well, and what improvements can be made in future sprints.

| What Went Well | What Did Not Go Well | Action Items for Future Sprints |
| --- | --- | --- |
| - All 10 Sprint 2 user stories were delivered within the planned timeline. - The settle-up algorithm minimised the number of transactions effectively. - Reusing AuthContext from Sprint 1 simplified protecting new routes. - Splitting the GroupExpense schema into reusable sub-schemas saved development time. - CSV export was reused across personal and shared transactions with minimal effort. | - Validating split totals required additional rounding handling for percentage and share modes. - Notifications added complexity that took longer than estimated to integrate cleanly. - Recurring rule edge cases (skipped months, leap year) needed extra test passes. - Initial UI polish on the SettlementsPage had to be redone after user feedback. | - Define clear UX wireframes before starting complex pages. - Add automated unit tests for finance calculation utilities. - Improve documentation for split-type rounding rules. - Review database indexes on GroupExpense and Notification models. - Plan user acceptance testing earlier in the sprint cycle. |

9. Conclusion

Experiment 14 involved a thorough Sprint 2 Review and Retrospective for the Personal Finance Tracker application. All 10 committed user stories were successfully implemented and demonstrated. The architecture extends the Sprint 1 base with new pages, services, controllers, and Mongoose models tailored for group expense management. All 22 test cases passed against the defined acceptance criteria. The retrospective identified key improvement points — particularly around UX wireframing and automated tests for finance utilities — that will inform future development. With Sprint 2 complete, the project has met its planned scope, covering personal finance tracking and group expense management end-to-end.